## Slide 1: Project Assignment
Implement a project using Agile tools

## Slide 2: The Goal
Form teams and build a personal budget management application using an agile software development method.
  Work in teams
  Your customer is the course facilitator.
  RFP would be provided with more details (incl. initial sets of requirements).
  Choose and agile method (Scrum or Kanban) to follow and tune it up.
  Apply the chosen framework, manage artifacts and use different tools and techniques to simulate a real project implementation.

## Slide 3: Assessment
Your assessment would be based on a number of predefined criteria. In general you are expected to work independently as a team and only consult with customers (or course facilitators).
We will have 3 formal gatherings during the semester.
The latter might request information at any time.

## Slide 4: Deliverables
Phase I
  Team Roles: PO: Elisaveta , SM: Bari, DEVs: Petar, Alexander
  Definition of ready на екипа: Petar
  Definition of done на екипа: Petar
  User Persona: Bari
  RACI: Alexander
  Communication channel: Alexander: look Bari’s recording
  Project charter (incl. Project Vision) Eli
  User Story Map – all TBD
  Product Roadmap – all TBD
  Product Backlog (DEEP) – all TBD
After Phase I – First meeting to present artifacts

## Slide 5: Deliverables
Phase II – Plan and implement of the first release (MVP)
  Running Release Planning Meeting
    Log from the meeting
    (Release Backlog) – Estimated User Stories,
  Using Release BurnUp Chart
  Defining DoD and DoR
  Running Iterations (4 Iterations)/Kanban Flow
    Log from every meeting (Planning, Daily, Refinement/Grooming, Review, Retrospective)
    Estimated User Stories with acceptance criteria
    Iterations Backlog/Team Boards
    BurnDown Charts
    Managing Change Requests
  At the end of Release I – Second formal meeting for teams to present progress at the end of Release I

## Slide 6: Deliverables
Phase III – Plan and implement of the second release
  Release Planning (Release Backlog)
  Using Release BurnUp Chart
  Running Iterations (4 Iterations)/Kanban Flow
    Log from every meeting (Planning, Daily, Refinement/Grooming, Review, Retrospective)
    Iterations Backlog/Team Boards
    BurnDown Charts
  At the end of Release II – Third and final formal meeting for teams to present progress at the end of Release II

## Slide 7: Teams

## Slide 8: Schedule
First meeting – Week - 6 – 12 April
Second Meeting – Week – 25 – 31 May
Final Assessment – 1 – 7 June